Software Engineering I
Spring 2012

Feasibility Study of the Project:

Doctor’s Office

Owned by:

Dr. Abdellah Oujjari

Realized by:                                                                     Supervised by

Nisrine Bnouhanna					       Dr. Driss Kettani

Ouadie Limouni

Achraff-Nour Meski

February 16th, 2012

Document Structure

- Introduction……………………………………………..…………...

- Project Context…………………………………………………………

- Team Members………………………………………..………….

- Supervisor…………………………………………...…………....

- Client Presentation………………………………...………….…..

- Global Objectives ………………………………………………..

- Description of the Current System…………………….………………….....

- General Requirements Statement…………………………….………….…..

- The Objectives of the Project………………………………………………..

- Software Process and Mythology…………………………….………….…..

- Time Schedule …………………………….………………………….……..

- Conclusion……………………………………………………….……

  - Academic Expectations…………………………………….………

  - Delivery…………………………………………………….…...

  - Expected Difficulties…………………………………………...…

  - The Next Step………………………………………………….....

- Introduction

1. Project Context:

Students who are taking Software Engineering 1 are required to build a project that deals with a real life application. In fact, choosing a project topic is not an easy task because, as a team, we encountered many complications in finding a client. For instance, before choosing our current project, we thought to work with a pharmacy or a rental car agency…, but we faced some obstacles that prevented us from working on these projects. Some of these barriers were: the manager of the rental car agency didn’t give us time to meet him; while the pharmacy has already working with some former students of Al Akhawayn. On the other hand, when we asked our client Dr. Oujjari, he approved to have a meeting with us in order to know more about our project. Our client approved on automating his business since he manages his patients’ data manually which is, time consuming.

In this feasibility study, we tried to apply the layout of the Software Engineering Institute which emphases mainly on this type of organization:

- Table of content

- Abstract

- Introduction

- Main Points that will be discussed

- Conclusion

This sort of layout will help us gather all the necessary information, and then organize them in an efficient way. In fact, following this template gave us the main points of our feasibility study which are:

  - General introduction to our project

  - General presentation of the members’ team and the supervisor of our project.

  - Description of the current system of our client.

  - General requirements statement as specified by our client.

  - The general objective of our project.

  - The Software engineering process and the methodology that will be followed in our project

  - The schedule time that will organize our meetings and our work in general.

  - Conclusion which will cover the expected problems and difficulties.

2. Team Members:

The builders of this project are:

| Full Name | Academic Statue | E-mail | Major |
| --- | --- | --- | --- |
| Nisrine Bnouhanna | Senior | n.bnouhanna@aui.ma | Engineering and Management Science |
| Ouadie Limouni | Sophomore | o.limouni@aui.ma | Computer Science |
| Achraff-Nour Meski | Sophomore | a.meski@aui.ma | General Engineering |

3. Supervisor:

This Project is supervised by Dr. Driss KETTANI who has:

| # Academic Background | # Professional Experiences |
| --- | --- |
| 1. Ph.D. in Computer Science, CS department, Laval University (95 to 98) 2. Master in Computer Science, Computer science department, Laval University (92 to 94) 3. Certificate in Enterprises management, School of Business , Laval University(89 to 93) 4.Certificate in Geomatics, ESRI-Montreal (93), The Environment System Research Institute 5. Bachelor in Computer Science, computer science department, Laval University (89 to 92) | 1.Associate Professor at the School of science and engineering in Al Akhawayan University 2. Associate Professor, Computer Science department, Laval University, 3.Defence Scientist, for the Canadian Defence Research Establishment in Valcartier 4.Expert/Consultant for Modélium Inc., Sainte-Foy 6, Canada 5.Computer Science Professional, OCTOPUS, Sainte-Foy, Canada 6.Lecturer , Computer Science department, Laval University, Canada |

4. Client Presentation:

Our client Dr. Abdellah Oujjari owns a doctor’s office specialized in cardiology, he started his business nearly 15 years ago in 1997. Dr. Oujjari will eventually provide us with all the needed requirements and all the information that are related to his office. The following card summarises our project and client’s coordinates:

Project name: Doctor’s Office Location: Meknes Owner: Dr. Abdellah Oujjari Job: Cardiologist Doctor Address: 17 rue antsirabe, N° 10, ville nouvelle Phone Number: (+212) 535516424

5. Global Objectives:

Our main objective in this project is to deliver an application that is user friendly and comprehensible by our client, regarding the fact that he has no previous knowledge on how to run a computer software. It will simplify our client’s work by saving him time while managing the appointments, patients’ and employees’ information, and transactions. Also, this application will be important in the way that the doctor will be able to gather all the information that he needs on a daily basis.

The fact that Dr. Oujjari accepted to collaborate with us is also a great advantage for our team, since it will enhance our software engineering skills, enable us to strengthen our understanding of this discipline, and enlarge our experience with real life application projects.

- Description of the Current System:

Actually, our client does not have any software application that can manage his work. He is used to have manual organisation that consists of storing information about his patients in written cards, or using excel to handle them. This way of storing is not efficient for him, since it is time consuming especially when it comes to searching for an old patient’s record, and it takes lots of space to keep these cards in his office. Also, the doctor repeats numerous daily activities when dealing with patients especially when they frequently come to his office.

- General Requirements Statement:

After the first and second meeting with our client, we tried to gather all the needs and the requirements specified. Then, we organized these requirements into the following main modules:

- Patients’ module: our client needs to keep track of his patients and all the information related to them (illnesses, treatments…).

- Employees’ module: this module deals with all the information about the doctor’s office employees (employee’s salaries, personal information…)

- Statistics module: this module deals with a graphical representation of the doctor’s office performance per month, the frequency of some specific diseases, some surveys.

- Forms’ module: The doctor wants to automate the forms that he daily writes to his patients to avoid repetition and to save time

- Appointments module: this module deals with the organization of the appointments that the doctor may have with his patients. This module has been highly requested by our clients because it will enable him to properly manage his clients’ appointment to improve the quality of his customer satisfaction.

- Prescriptions’ database module: Since some treatments are usually repeated; therefore, the module will offer a list of common medicines prescribed to save our client’s time.

- Transactions module:  this module represents the revenues and expenses (salaries, rent, electricity, water …) of the office during a period of time in order to have better vision of the office financial progress.

- The Objectives of the Project

Our objective in this project is to satisfy our client by providing him with software that is efficient and easy to use and manage. Moreover, we are aiming to ensure that all the requirements of our client will be applicable. Eventually we will be seeking to:

- Ease the doctor’s work and help the employees in handling the appointments  and patients information by automating every step of the process instead of what was used before (cards, and excel).

- Apply what we cover with Dr. Kettani in class, and therefore, satisfy our supervisor with our work and efforts.

- Be familiar with the practice of software engineering and the steps that should be followed in order to analyze and validate a client’s requirements.

- Improve our communication skills since we are dealing with a professional client.

- Build a great team work spirit.

- Respect deadlines for submitting reports and deliverables.

- Software Process and Methodology

After studying the four kinds of models, we tried to analyze the actual situation of our project in order to choose the right model that can help us organize our work. At the beginning, we identified the different constrains that concern the time slot of developing our software. Then, we looked for a model that can prevent us from unintended results.  After going through the previous steps, and with the advice of Dr. Kettani, we decided to follow the incremental model which is a good compromise between the Waterfall Model and Prototyping Model. This kind of methodology will allow us to gather all the necessary requirements and specifications of our client which is a good step to make sure of all the client’s needs, and then prototyping through design, implementation and maintenance steps which will allow the flexibility among the next stages. Also, involving the client in an early stage of the process is fundamental. Moreover, this model is suitable for our project because:

- The time is not enough to follow the Waterfall Model which will not allow us to back to the previous steps.

- The Prototyping Model may confuse our client especially that he deals for the first time with this kind of applications ( absence of visibility and efficiency)

- The Throw Away Model is not suitable for our case because we are required to go step by step to get to the final product.

- Time Schedule

Following the syllabus and respecting the available time, our schedule for this project is    as following:

| Task | Date |
| --- | --- |
| Choosing a project First meeting with the client 1st report: Proposal | Week 1 & 2 |
| Understanding feasibility study Second meeting with the client 2rd report: Feasibility Study of the project | Week 3 |
| Understanding requirement engineering Third meeting with the client 3rd report: Requirements report | Week 4 & 5 |
| Understanding software design and Interface Prototyping 4th report: The Design document | Week 6 , 7 & 8 |
| Understanding Implementation and testing Fourth meeting with client 5th report: Implementation & testing report | Week 9, 10, 11 , 12 |
| Understating integration & implementation Fifth meeting with the client | Week 13 & 14 |
| Project presentation Project demonstration | Week 16 |

- Conclusion

- Academic Expectations:

Before taking Software Engineering 1, students went through some previous computer science courses that provided them with programming skills using C and JAVA languages which enabled them to choose effective and efficient ways of coding and implementing. In addition, students, during the software engineering classe taught by Dr. Driss Kettani, enrich their skills concerning the way of analyzing the client’s requirements, transferring them to the right specifications and being ready to the automation actions. Furthermore, understanding all these materials will allow us to:

- Produce an application that will facilitate the client’s job.

- Increase our confidence .

- Apply the skills that we got from university-core courses (notably SSK) concerning time management and team management. .

Hence, by the end of this semester, we shall be confident about developing the previous modules.

- Delivery:

In our delivery, we will focus mainly on the following modules:

| Modules |  |
| --- | --- |
| Transactions Module |  | Employee Module |  |
| Appointments Module |  | Transactions Module |  |
| Patients Module |  |  |  |

- Expected Difficulties:

In real life situations, everything is challenging and comports difficulties. As for us, we are expecting to encounter the following obstacles when finishing this project:

- We may not find suitable time slots to meet our client before each stage

- We may misunderstand some of the client’s needs

- We may have some problems in the teal meetings

We should be motivated, even if some of the client’s requirements are challenging or hard to understand. Moreover, we should overcome misapprehensions that might happen between team members. However, we are confident that we will meet our client’s, supervisor’s and ourselves’ expectations.

4. The Next Step:

As it is stated in the syllabus, we will focus in the next step on the requirements engineering report which will lead us to produce the system models:

- Processes model

- Data model

- User model

References:

- http://www.aui.ma/personal/~D.Kettani/#AB

- http://www.sei.cmu.edu/